Manage basic considerations: prioritisation, task versus responsibility management.

As a project owner I had to balance both management responsibilities and working on tasks, especially when things didn't go as planned.

I made sure that my team understood the project vision, during the planning phase created document including milestones and goals. I also was responsible for the backlog management, using feedback from retrospective and planning meetings. We regularly revisited priorities during sprint reviews to adjust and align with evolving goals. I defined roles and responsibilities within the team.

However, when I noticed team might not meet the sprint goals I had to shift to help to complete it or delay it.  
I also experienced a situation that member of my team drop out of the project, I made decision to extend the sprint by one week to minimalize impact on the project. Additionally when team members didn’t understand clearly task, I had to clarify requirements.

Presentations, jira sprints, Retrospective meetings and User Stories – mural , QA, Commit logs, brief, business, raid